|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref No | Project Title – Ask Me Mobile | Activity Plan Prepared by | Date of preparation of Activity Plan | | | |
| Task | Actual Start Date | Actual Days | Teammate Names | Status |
| Brainstorming ideas for layouts and Project Objectives. | | Tân,Kiên,Hiếu  Thịnh | 20/11/2021 | 1 day | Tân,Kiên,Hiếu  Thịnh | Completed |
| Draw site maps and architecture design. | | Tân | 21/11/2021 | 1 days | Tân | Completed |
| Wire framing general page layout. | | Hiếu | 21/11/2021 | 4 days | Hiếu | Completed |
| Collect static assets (pictures, mp4, documentation) | | Thịnh | 21/11/2021 | 3 days | Thịnh | Completed |
| Design & Build Home Page. | | Kiên | 21/11/2021 | 12 days | Kiên | Completed |
| Design & Build Contact Us Page. | | Tân,Hiếu | 21/11/2021 | 4 days | Tân,Hiếu | Completed |
| Design & Build About Us Page. | | Kiên,Thịnh | 21/11/2021 | 4 days | Kiên,Thịnh | Completed |
| Design & Build Footer Session. | | Tân | 21/11/2021 | 5 days | Tân | Completed |
| Design & Build Product Detail Pages. | | Hiếu,Tân | 21/11/2021 | 7 days | Hiếu,Tân | Completed |
| Write project report Review 1 | | Kiên | 20/11/2021 | 3 days | Kiên | Completed |
| Testing UI. | | Thịnh | 28/11/2021 | 3 days | Thịnh | Completed |
| Testing Responsiveness. | | Tân | 1/12/2021 | 10 days | Tân | Completed |
| Final Testing. | | Hiếu | 2/12/2021 | 3 days | Hiếu | Completed |
| Write project report Review 2 | | Tân | 9/12/2021 | 8 days | Tân | Completed |